# Queen’s University of Belfast

# Computer Science

# Minute of Project Supervision Meeting

|  |  |  |  |
| --- | --- | --- | --- |
| **Student Name:** | **Connor Dickson** | | |
| **Project Module Code:** | **CSC3002** | | |
| **Project Supervisor:** | **Hans Vandierendonck** | | |
| **Meeting Number:** | **6** | **Date of Meeting:** | **7/12/2016** |

**Progress since last meeting, and decisions arrived at during meeting:**

Since the last meeting, I have implemented a proxy as part of the caching application which gives me more control over the request I have received. This means that I have changed the way I return response data to the user. We also discussed how long the cache should last before it expires and I got a suggestion to look into the request headers to see if a web-page should be cached and if so for how long.

Before this meeting, I received feedback on my project document and after changing some of the content I had some questions for during the meeting. We then discussed how I could improve my submission for Friday and I sorted a location for my demo next Wednesday.

**Action Points:**

* Refactor and improve document for submission on Friday
* Improve caching for application so binary data is stored
* Ensure Demo works and demonstrates requirements for Wednesday

**Date of next meeting:**

N/a

**Agreed minute should be signed by the student and initialled by the supervisor.**

**Student's Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Supervisor's Initials: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Supervisor's Comments:**